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                                                                                 N.I.T. 
GOVERNMENT OF ARUNACHAL PRADESH

OFFICE OF THE EXECUTIVE ENGINEER

PUBLIC WORKS DEPARTMENT
YOMCHA DIVISION, A.P.
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Office Memorandum

The Arbitration and conciliation Act. 1996 has been amended w.e.f. 23.10.2015 by the
Arbitration and Conciliation (Amendment) Act, 2015 (no.3 of 2016). For this amended Act
2015, wherever applicable, no departmental list of empanelled Arbitrators is available.

In case of applicability under this act in first instance. the arbitrators, already
appointed by MOUD, should be appointed as arbitrators provided both the parties, subsequent
to dispute having arisen between them, waive the applicability of sub section 12(5) of new
amended Act 2015.

If it is not possible to appoint arbitrator as mentioned in above para, the Chief
Engineers may appoint independent person as an Arbitrator who has deep knowledge of Law
of contract, CPWD Agreement, functioning of CPWD. Further. he should be technically sound
and maintains absolute integrity.

Further, while considering the appointment of arbitrators, the provisions of 5t
Schedule and the 7" Schedule including provision at point no. 31 of the 5™ schedule of the
Arbitration and Conciliation (Amendment) Act, 2015, according to which the person who is
associated with a party of a former employee of party is barred for 3 years to become an
Arbitrator, may be kept in mind.

This issues with the approval of DG. CPWD.

W\ 4 2k
(FrofofRiE)

refleror arfivr(o3mo wd Eloveoriio)
To
All SDG’s, ADG’s, CE’s

Senior Counsel, CPWD.
(Through CPWD web-site)




[PART-A]
	

	Name of Work                              : - Improvement of Helipad at Liromoba.
Cost of Work put to Tender      :-  Rs. 1,77,34,000.00
         

	Earnest Money                            :-  Rs. 1,77,340 (1%-for APST Only)

        

	Processing Fee                              :-   Rs. 10,000/-



	Performance Guarantee            : - 5% of Agreement Amount.



	Security Deposit                          : - 2.5% of Agreement amount.


	Period of Completion                 :-  18 (Eighteen) Months



	Head of Account                          :-  5053 Capital Outlay on Civil Aviation


Certified that this bidding documents contains 36(Thirty-Six) pages serially numbered from 1 to 36

 only including blank and cover pages
--------------- BLANK ------------
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	 -
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A.1. PWD-6
GOVERNMENT OF ARUNACHAL PRADESH: PUBLIC WORKS DEPARTMENT 
NOTICE INVITING TENDER 
PRESS RELEASE

N.I.T. No: SEA/NIT/YD/25-26/CA/07                                                                                        Dated 17/12/2025                                                                             
1.     The Executive Engineer, Yomcha A.P.P.W Division, invites Item Rate tender in PWD-8 in Single Bid System, on behalf of the Governor of Arunachal Pradesh from all registered contractors in Class- II & III (Civil) Category domiciled within the territorial jurisdiction of 27th Liromoba ST Assembly Constituency and other criteria as notified in Arunachal Pradesh District based Entrepreneurs and professional (incentive, development and promotional), rules 2015 and as modified vide Gazetted  notification No. LAW/Legn-23/2020 Dated 2nd Nov’ 2020 for competitive bidding for the work as stated below: -
Name of Work                               :  Improvement of Helipad at Liromoba.
Cost put to tender

: Rs. 1,77,34,000.00
Processing Fee


: Rs 10,000.00 

Earnest Money


: Rs. 1,77,340 (1%-for APST)                               

  
Performance Guarantee
: (5% of Agreement Amount)

Security Deposit

: (2.5% of every bills plus 50% of performances Guarantee)

Time of completion

: 18 (Eighteen) months
	           Critical Date & Time
	

	Receipt of application Date & Time
	   23/12/2025 during office hour

	Bid opening date, Time & place
	  30/12/2025 Time 11.00 AM, PLACE :-
Office of the Superintending Engineer,
PWD, Aalo Civil Circle, A.P.

	Document Sale Start Date & Time
	: From  23/12/ 2025, during office hours

	Document Sale End Date & Time
	:   27/12/ 2025, during office hours

	Bid Submission start date & Time
	:    27/ 12/ 2025, during office hours

	Bid Submission end date & time
	:    29/12/ 2025 upto  4:00 P.M. 


2.  Tender Documents will be available in the Office of Executive Engineer, Yomcha PWD Division, A.P., Yomcha from  23/12/2025 to 27/12/2025 during office hours. Tender documents shall be issued to eligible contractors on production of appropriate proof of registration/ enlistment to the satisfaction of competent authority on payment of cost of bid document along with updated GST return (GSTR-3B).The Tender shall be opened at 11:00 hrs of 30/12/2025 in the office of Superintending Engineer, PWD, Aalo Civil Circle, A.P.
3. The rejection and eligibility criteria are specifically mentioned in Special conditions, rules,
     Amendments of contract and General Conditions of Contract 2023.
4.  CPWD-6, CPWD-8, Proforma of Schedules A to F, Special condition, rules & Amendments of   contract, Specification and Drawing shall be issued as tender document. The standard form i.e General condition of contract (GCC-2023) will not be supplied along with tender document, but the same shall form part of agreement to be drawn and signed by both the parties during award of contract.
5.  The accepting authority reserves the right to accept /reject any or all the tender(s) without assigning any reason thereof.  
N.I.T. No: SEA/NIT/YD/25-26/CA/07                                                                                        Dated 17/12/2025
Copy to:

1. The PPS to Hon’ble Chief Minister, Govt.of A.P. Itanagar for kind information please.

2. The PS to Hon’ble Minister (PWD), Govt.of A.P. Itanagar for kind information please.

3. The Principal Secretary, PWD, Govt. of A.P, Itanagar for information please.

4. The Chief Engineer, SID & P, PWD, A.P, Itanagar for information please.  

5. The Chief Engineer, Central Zone-B, PWD, A.P, Pasighat for information please.

6. The Deputy Commissioner, West Siang District, Aalo for information and wide publication please.
7. The Addl. Deputy Commissioner, Kamba, West Siang District, A.P. for information please.

8. The Addl. Deputy Commissioner, Yomcha, West Siang District, A.P. for information please.

9. The EAC Liromoba, West Siang District, A.P. for information please.
10. The Director, Department of Information & Public Relations, Govt. of A.P, Itanagar with request to publish the press release as per clip/sample attached in the tender page space of one Local Newspaper on or before 23/12/2025 and forward the bills to this office for payment please.

11. The DIPRO West Siang district Aalo for information with request to kindly forward the clip/sample for press release to Director, Department of Information & Public Relations, Govt. of A.P, Itanagar from his office for timely publication please. 

12. The Superintending Engineer, Aalo Civil Circle, PWD. A.P, Aalo for information please.
13. Notice Board
14. Office Copy.

	


                                                                                                Executive Engineer

                                                                                        PWD Yomcha Division, Yomcha 












      Arunachal Pradesh
Sample for Press Release/publication in Newspaper
Government of Arunachal Pradesh

Notice Inviting Tender


The Executive Engineer, Yomcha Division, Public Works Department, Arunachal Pradesh, Yomcha on behalf of Governor of Arunachal Pradesh invites Tender Vide N.I.T.No: SEA/NIT/YD/25-26/CA/07                                            Dated: 17/12/2025.                                                
A.2. PROFORMA OF SCHEDULES ( B - F )

                            Separate Performa for Civil, Elect. & Hort. Works in case of Composite Tenders 
                              (Operative Schedules to be supplied separately to each intending tenderer) 
SCHEDULE ‘A’ 
Schedule of quantities (as per PWD-3) –   Attached Separately

SCHEDULE ‘D’ 
Extra schedule for specific requirements/document for the work, if any.                   ------ NIL -----

SCHEDULE ‘E’ 
Reference to General Conditions of Contract:  General Condition of Contract 2023 WITH UPTO DATE  CORRECTION  SLIPS.
Name of work:                                                                           Improvement of Helipad at Liromoba
Estimated cost put to Tender:



 Rs. 1,77,34,000.00
 (i) Earnest money:            
Rs. 1,77,340.00 (@1% for APST) 
(ii)  Performance Guarantee:                                                  5% of Accepted value
(iii) Security Deposit:
2.5% of Agreement value plus 50% of PG
for contracts involving maintenance of 
Building/Roads/Bridges/Roads and Services          /other work after construction of
same building/Roads/Bridges/other)
SCHEDULE ‘F’ 
GENERAL RULES & DIRECTIONS   : 
 
Officer inviting tender                                                                      Executive Engineer, PWD Division, Yomcha
 
Maximum percentage for quantity of items of work to be executed beyond which rates are to be  
determined in accordance with Clauses 12.2 & 12.3.  
………           Nil
Definitions:  
2(vi) Engineer-in-Charge                                                                  Executive Engineer, PWD Division, Yomcha


 2(viii) Accepting Authority
 SE PWD, Aalo Civil Circle. 
2(ix) Percentage on cost of materials and     
 15% 
Labour to cover all overheads and profits.                                                              
2(x)(a) Standard Schedule of Rates                                                                           APSR ’2023
2(xi) Department
     APPWD  
9(ii) Standard CPWD contract Form GCC 2023,  
  

CPWD Form 8 as modified & corrected
       2023


upto date….
Clause 1  
   
(i)  Time allowed for submission of Performance 
1-7 Days (Vide
       Guarantee from the date of issue of letter
Works Manual 24-5.2(3)) 

of Acceptance
(ii)  Maximum allowable extension with late fee @ 0.1% per day               8-14 days (Vide Works of
       of Performance Guarantee amount beyond the period 
Manual 24-5.2(3)) 
        Provided in (i) above …....  

Clause 2 
Authority for fixing compensation under clause 2. 
SE PWD, Aalo Civil Circle
Clause 2 
Whether Clause 2A shall be applicable: -    
 Yes, 1% per month of delay to be computed on per day basis. but total amount shall not exceed 10% of accepted Tendered value or item.
Clause 5 
Number of days from the date of issue of letter
of acceptance for reckoning date of start 
15 days (Vide Works Manual 24-5.3(I)
                                                                                                                                                                                                                                                                          
Mile stone(s) as per table given below:​
	Sl No.
	Description of Milestone (Physical)
	Time Allowed in days 
	Amount to be withheld 

	1.
	Compound Wall 150 Mtr
	90 days
	Rs. 2.00 lakh

	2.
	Compound Wall 320 Mtr
	90 days
	Rs. 5.00 lakh

	3.
	Compound Wall 180 Mtr
	90 days
	Rs. 2.80 lakh

	4.
	Compound Wall 180 Mtr 
	90 days
	Rs. 2.80 lakh

	5.
	Compound Wall 170 Mtr 
	90 days
	Rs. 2.70 lakh

	6.
	 steel gate 1 nos 
	90 days
	Rs. 0.30 lakh


Time allowed for execution of work: - 540 days
Authority to decide:
(i) Extension of time SE PWD Aalo. (Engineer in Charge or Engineer in Charge of Major Component in case of Composite Contracts, as the case may be)
(ii) Rescheduling of mile stones SE PWD Aalo (Superintending Engineer in Charge or Superintending Engineer in Charge of Major Component in case of Composite Contracts, as the case may be) 
(iii) Shifting of date of start in case of delay in handing over of site .SE PWD Aalo (Superintending Engineer in Charge or Superintending Engineer in Charge of Major Component in case of Composite Contracts, as the case may be)

Clause 6, 

Not Applicable Measurement shall be recorded in MB by   the Dept.
Clause 7A Gross work to be done together with net payment

               /Adjustment of advances for material collected, if any, 
 Not Applicable.
              Since the last such payment for being eligible to interim 
payment


Clause 10A. List of testing equipment to be provided by the contractor at site lab.  :-
1. Compressive Strength Testing machine, 
2. Slump Test apparatus 
3. IS sieves – 450 mm internal dia of sizes 100mm, 80mm, 63mm, 50mm, 40mm, 25mm, 20mm, 12.5mm, 10mm, 6.3mm, 1.75mm, 200mm internal dia (brass frame) consisting of 2.36mm, 1.18mm, 600 microns, 425 microns, 300 microns, 212 microns, 212 microns,150 microns, 90 microns, 75 microns complete with lid and pan 
4. Aggregate impact test apparatus as per IS-2386 Part-IV-1963 
5. Sand pouring cylinder with control funnel and tube complete as per IS-2720-Part-XXVIII-1974 
6. Tensile Test apparatus for Steel.
 
Clause 10B (ii) Whether Clause 10 B (ii) shall be applicable

= No Applicable
Clause 10C Component of labour expressed as percent of value of work

 = Not Applicable 
Clause 10CC  ………….. …………                                                          

= Not Applicable
Clause 10 CC to be applicable in contracts with stipulated period of 
completion exceeding the period shown in next column 


.......... months 
Schedule of component of other Materials, Labour etc. for price escalation.
Component of civil (except materials covered 
under clause 10CA) /Electrical construction value of work. 
 Xm ..................... %  
Component of Labour ​
expressed as percent of total value of work.  



Y ...................... %  
Note : Xm.....% should be equal to (100) - (materials covered under clause 10CA i.e. 
Cement, Steel, POL and other material specified in clause 10CA + Component of Labour )
 
Clause 11 Specifications to be followed for execution of work:-  IRC, MORT&H guidelines, CPWD Works Manual 2024, and CPWD Specification Vol-I & II (Latest publication).
Clause 12 Authority to decide deviation upto 1.5 time of tendered amount :-SE AAlo
Type of work *** Improvement of Helipad at Liromoba. (ORIGINAL)
***To be filled by NIT approving authority either Project and original work or Maintenance works including works of upgradation, aesthetic, special repair, addition/ alteration in bridge/road/ buildings. The items related to road work like upgradation/ improvement of footpath & central verge, improvement of carriage way by patch repair or annual/periodical repairs of road surface and A/R & M/O works pertaining to road shall be treated as maintenance work.
New road construction works and the strengthening of road surface shall be considered as original works.  

12.2 & 12.3 Deviation Limit beyond which clauses 12.2 & 12.3 shall apply for said work: -          15%
12.4      (i) Deviation Limit beyond which clauses 12.2 & 12.3 shall apply for foundation work              
                   (Except items mentioned in earth work subhead in APSR and related items)   :-         15%
             (ii) Deviation Limit for items mentioned in earth work   
                   Sub head of APSR and related items. 
                          : -         15%
Clause 16  
Competent Authority for deciding reduced rates.

         :- SE PWD Aalo 

Clause 18  
 
List of mandatory minimum machinery, tools & plants to be deployed by the contractor at site:​

1). Excavator 1 cum bucket capacity.

-
1 
Nos. 
2). Dumper /Tipper 5.5 cum capacity.

-
1
Nos
3). Tractor with Hydraulic trolley

 -
1 
Nos.
4). Concrete mixer full bag capacity

-
2
No.
5). Portable generator 2 KW capacity

-
1
No.
6). Concrete Vibrator (Needle)

-
2
Nos
Clause 19 C…….                                    Authority to decide penalty for each default: - SE Aalo
Clause 19 D…….                                    Authority to decide penalty for each default: - SE Aalo
Clause 19 G…….                                    Authority to decide penalty for each default: - SE Aalo
Clause 19 K…….                                    Authority to decide penalty for each default: - SE Aalo
Clause 25  
Constitution of Dispute Redressal Committee (DRC)
Conciliator -  .......................................................
 To be decided later.
Arbitrator Appointing Authority -........................                                                 To be decided later.
Place of Arbitration -............................................                                                  To be decided later.
Clause 32 
Requirement of Technical Representative(s) and recovery Rate  

	Sl.
No
	Minimum Qualification of Technical representative
	Discipline

	Designation (Principal Technical /Technical representative)
	Minimum Experience

	No.

	Rate at which recovery shall be made from the contractor in the event of not fulfilling provision of clause 36(i)

	1
	B. E/ B.Tech

Or

Diploma
	Civil Engineering


	Project/Site Engineer
	5 Years
	1

	25,000/-per month per person



	
	
	
	
	
	
	

	2
	I.T.I./Diploma
	Civil Engineering


	Surveyor /Experience with Total Station/Dumpy Level.
	2 Years
	2
	10,000/-Per Month


Assistant Engineers retired from Government services that are holding Diploma will be treated at par with Graduate Engineers. 
Diploma holder with minimum 10-year relevant experience with a reputed construction co. can be treated at par with Graduate Engineers for the purpose of such deployment subject to the condition that such diploma holders should not exceed 50% of requirement of degree engineers. 
Clause 38 

(I) (a) Schedule/statement for determining theoretical quantity of cement & bitumen on the basis of APSR. 2023 printed by A.P.P.W.D.

[image: image3.jpg]L Al

URGENT/TIME BOUND

GOVERNMENT OF ARUNACHAL PRADESH
DEPARTMENT OF FINANCE
ITANAGAR

Sub:- Deletion of Tender clause.

The issue of Mobilisation Advance and Escalation Clause in the Tender
documents has been discussed with the Hon’ble Finance Minister and it has
been felt that due to poor financial condition of the State Govt., both these

clauses i.e. payment of moblhzatlon advance and escalatlon clause may be

omitted from the tender documents w.e.f. Olst January, 2013

Please ensure immediate compliance given to this direction.

< o Fre®. "
( Ramesh Negi ) IAS
Development Commissioner (Finance)

Principal Secretary (PWD
Commissioner (RWD)
Secretary (PHE&WS
Secretary(Power
Secretary(UD)
Secretary(WRD

Chief Engineer, PWD, (WZ/EZ/CZ/Highway/D&P,
Chief Engineer, PHE &WS (EZ/WZ)

_ Chief Engineer, Power, (EZ/WZ/CZ/D&T)

Chief Engineer (Hydro Power)

Chief Engineer (Monitoring), DHPD

Chief Engineer (RWD)

Chief Engineer-cum-Director (UD)

Chief Engineer (WRD)

UO No. DCF-07/2012-13/ 12 % Dtd. 24" August, 2012.

Copy to:
% 0SD to HMF for kind information of HMF please.




(ii) Variations permissible on theoretical quantities: 
(a) Cement 
            For works with estimated cost put to tender 

            not more than Rs. 5 lakhs. 



. 
       For works with estimated cost put to tender more than Rs.5 lakh.            Not Applicable
(b) Bitumen All Works 

    


                                                                                                                                                                          
(c) Steel Reinforcement and structural steel sections for each 

      diameter, section and category 
(d) All other materials.                                                                                                           Nil
Recovery Rates for Quantities beyond Permissible Variation in Reference to Proforma “B”
	SI No.

	Description of

	Rates in figures and words at which recovery shall be made from the Contractor

	
	
	Excess beyond permissible variation
	Less use beyond permissible variation

	1
	Cement 
	NOT APPLICABLE

APPLICABLE

	NOT



	2
	Steel reinforcement 
	
	

	3
	Structural Sections 
	
	

	4
	Bitumen issued free 
	
	

	5
	Bitumen issued at stipulated fixed price 

	
	


A.3.   SPECIAL CONDITIONS, RULES AND AMENDMENTS OF CONTRACTS
Definition in Standard Form CPWD-8

1. The term “President of India” herein shall mean “Governor of Arunachal Pradesh”.

2. The term C.P.W.D. herein shall mean A.P.P.W.D.

3. The term Government of India shall mean Government of Arunachal Pradesh.

4. The term “D.G.W. shall mean CE (CZ-B), PWD Pasighat, East Siang A.P. 

5. Central Govt. means State Govt. of Arunachal Pradesh.

General conditions

6.  All registered contractors in Class- II & III (Civil) Category duly registered under Arunachal Pradesh Enlistment of Contractor in Works Department Rules, 2008, domiciled within the territorial jurisdiction of 27th Liromoba ST Assembly Constituency and other criteria as notified in Arunachal Pradesh District based Entrepreneurs and Professionals (incentive, development and promotional) Act 2015 vide No Law/Legn-23 Dtd. Itanagar the 13th August 2015 and as modified vide No. LAW/Legn-23/2020 dated 2nd Nov.2020 is eligible to participate in the tendering process.
7. Tender document can be obtained from the office of the Executive Engineer Yomcha Division, PWD from ……/……./2025 to …../…../2025 every working day on payment of Rs. 10,000.00 as Processing fee (Non-refundable) in cash only by producing eligible registration certificate along with updated GST return (GSTR-3B)
8. Earnest Money shall be submitted in the form of Account Payee Demand Draft, Banker's Cheque, Fixed deposit receipt of scheduled bank, insurance surety bonds, Bank Guarantee including e-Bank Guarantee as per SOP No. 5/1 (2) only in favour of Executive Engineer, Yomcha PWD Division for the period of 6 (Six) Months. 
9.  The Accepting Authority shall satisfy himself the reasonability of the rates quoted in tender. The Lowest tenderer (L1) shall be awarded.
10. If the Bid price offer by the selected bidder is lower than 20% of the estimated project cost/ cost put to tender, the additional performance security shall be calculated @ 20% of the difference in the (i) Estimated Project Cost (as mentioned in RFP) – 20% of the Estimated Project Cost and (ii) the Bid Price offered by the selected Bidder.

11. The original copy of the following document must be submitted along with the bid document, falling which the tender shall be treated as rejected. 

i) Bid Security or EMD.
ii) Affidavit as specified in tender document.

iii) Bank/ solvency certificate in original.
iv) Affidavit for true and correctness of bid documents.
12. Maximum limit of additional performance security shall be limited to 5% of the Bid price offered by the selected bidder.
13. The additional performance security shall be treated as a part of the performance security.
14. Bidder shall inspect work site for understanding the working condition and justification of quantities given in BOQ and also the quarry site for availability of local materials. The site visit certificate should be obtained from department duly signed by JE/AE/EE mentioning date and time.
15.  Bidder shall submit an undertaking for listed T&P in supplied format as per clause-18 of Performa of Schedule F that he will place all listed T&P equipments at the site of work within 15 days of award of the work. Failing which the bid security and Performance Guarantee shall be forfeited by the department.
16. Bidder shall submit a Banker Certificate of 25 % of tendered value in official letter pad of the issuing bank as per the supplied format only. Non submission and alteration of condition in said certificate shall be rejected.
17. Bidder shall submit a Solvency Certificate of 50 % of tendered value in official letter pad of the issuing bank as per the supplied format only. Non submission and alteration of condition in said certificate shall be rejected.

18. Bidder shall submit an investment undertaking in firm’s letter pad to invest at least 50% of tendered value as per supplied format only. The self attested copy should be submitted in hard copy and original copy submitted at the time of opening. Non submission or any alteration of conditions in said undertaking shall be rejected.
19. Bidder shall submit bank balance certificate of firm of last 5 years in letter pad as per the supplied formats only and submit a copy of same. The self attested copy should be submitted in hard copy and original copy submitted at the time of opening. Non submission or alteration of conditions in certificate or false information shall be rejected.
20. Bidder shall submit a certificate of works in hand of firm as per the supplied format only. The self attested copy should be submitted in hard copy and original copy submitted at the time of opening. Bidder having more than 3 (Three) works in hand at the time of bidding, non submission and any alteration in condition of said certificate and false information shall be rejected. (As per Gazette notification No. SPWD/W-66/2012-1 Dtd 01/08/2018.
21. Bidder shall submit a No objection Certificate in letter pad as per the supplied format only. Non submission or any alteration in conditions of said certificate or false information shall be rejected.
22. Bidder from APST will have to submit NDC /NOC from the Managing Director, Co-op Apex Bank, Naharlagun, Arunachal Pradesh, failing which tender shall be rejected.
23. Tender which proposes any alteration in work specified, time allowed for carrying out work and any sort of conditions including rebates in the said tender shall be rejected.
24. Bidder should also submit all other documents/information as sought in contract conditions in full.
25. The Bid documents must be properly hard bound with thread in the form of a book with page numbered and sealed properly with sealing wax. Loose sheets/pages, stapled and in spiral binding, shall be summarily rejected.
26. Bidder shall prepare and submit detail working plan, Bar chart and methodology in support of milestone with bid documents invariably and ensure completion of works as per targets in milestones strictly. 
27. Performance Guarantee shall be submitted in the form of Fixed deposit receipt of scheduled bank issued by a scheduled bank only in favour of Executive Engineer, Yomcha PWD Division for the period of 40 (Forty) Months only.  Performance Guarantee   shall be submitted at the time award of work only. 
28. Bidder should submit contractor enlistment certificate copy and GST registration certificate with recent updated GST return copy and TAN/PAN card issued from competent authority while submitting bid documents.

29. The bidder should not have incurred any loss in more than two years during the last five years ending 31st March 2025.

30. Bidders will give the contact No. of his key personnel, so that department may contact any time regarding work.

31. Tenderer shall have to furnish information regarding any litigation or arbitration during the last three years in which the tenderer is involved, the parties concerned, the disputed amount and matter from the notary/competent authority.

32. Tenderer shall submit Permanent Residence Certificate (PRC) duly issued by competent authority and Electors Photo Identification Card (EPIC) for proof of domicile. 
33. The intending tenderers shall quote their rates in Schedule-A. Rates quoted should be workable covering all admissible GST/Royalty, overheads, profits, cess etc and rate should be prepared keeping in mind, the extension period for at least 12 months due to unseen natural calamities/incidents.

34.   Every page of Tender documents have to be numbered serially and signed with firm’s seal and inserted in an envelope marked as “Tender Document” and sealed. “Earnest money deposit” and sealed. These two sealed envelops shall be again inserted in a bigger envelope and sealed properly with forwarding letter addressed to the Executive Engineer, Yomcha Division, PWD, A.P, Yomcha. The sealed envelope containing Earnest Money shall be opened first and if not found in order and not in prescribed manners, the tender document shall not be opened and treated as rejected. 

35. The tender shall be opened on due date and time as mentioned above. 
36. Contractors should go through Standard CPWD General Conditions of Contract 2023 including special/additional conditions/Amendment thoroughly before bidding. No contractor /tenderer will resort to any court after submission of tender documents.
37. Contractor shall be solely responsible for carrying out any test as prescribed in scheduled of pro-forma A-F and as felt needed by the engineer-in-charge and on noticing any defect by engineer in charge in work, the contractor shall carry out needful test and correct defects at his own expenses. The sub-soil investigation and consultancy services needed for design purposes and all tests needed for cross checking/correctness of contractor’s test results shall be carried out departmentally through third party experts under quality control and assurances.
38. Bid shall remain valid for a period of 75 days from the date of opening of tender.
39. During opening of bid only 1(one) person/representative shall be allowed on production of proper identity or authorization. 

40. The defect liability period of rectification of work shall be for at least 12(Twelve) months after expiry of the date of completion of work. The contractor shall carry out all defects during the said period failure which the security deposits shall be forfieted.
41. GST amount shall be withheld or deducted from bills if relevant GST returns are not produced to the department at the time of payment. The Implication of GST in the contract shall be as per the norms and directives of government issued from time to time.

42. Forest royalty and monopoly fees shall be paid by the contractor, otherwise shall be deducted from the contractor’s Bill, as per the Government notification.

43. In no circumstances shall the contractor assign a sub contractor or any third party of holding a general power of attorney to operate the contract awarded to him failure which agreement shall be liable to be rescinded.

44. All terms and conditions as notified in Arunachal Pradesh District Based Entrepreneurs and Professionals (incentive, development and promotional) vide No. SPWD/W-66/2012/314, Dtd. Itanagar the 13th August 2015 shall be applicable strictly and modified vide Law/Lefn-23/2020 dated 2nd Nov.2020.
45. Labour Cess @1% shall be recovered from the bills of contractor.

46. Department shall not be responsible for providing water and power at the work site.

47. No T&P shall be issued to the contractor by the department. (Schedule of Proforma-C)

48. No labour without valid inner line pass shall be engaged by the contractor.

49. Settlement of Disputes & Arbitration of contract under clause 25 shall be as per revised memorandum No. 84/2016/(QA-cum-TLC)/138 dated 01/09/2016.

50. No mobilization, and cost escalation shall be entertained as per Govt. order vide UO.NO DCF- 07/2012-13/128 Dated 24th Aug’2012.

51. All Documents, Drawings, Specifications mentioned under Part-A & B, shall form as part of final Agreement to be drawn and signed by both parties after issue of letter for commencement of work.
52. Payment shall subject to availability of fund & LOC.

53. The Accepting authority reserves the right to accept / reject any or all the bids without assigning any reason thereof
54. On the event of non-opening of tender on the specified date and time due to unavoidable circumstance, the undersigned shall notify a new date and time in the office notice board.

General Rules and Direction under General conditions of Contract- 2023 (GCC -2023) Bidder shall read 
1.   Payment on Intermediate Certificate to be Regarded as 

Advances CLAUSE 7





:
Not Applicable

2.   Mobilisation Advance CLAUSE 10B-(ii)



:
Not Applicable
3.  Interest & Recovery CLAUSE 10B-(iii)     



:
Not Applicable
4.  Payment on Account of Increase in Prices/Wages due to

:
Not Applicable
Statutory Order(s) CLAUSE 10C

5. Price adjustment for works 

                                                          :
Not Applicale

6.Lum sum provision in Tender CLAUSE 27



:
Not Applicable
A.4.  GOVT. CIRCULARS, MEMORANDUM & DIRECTIVES.
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‘GOVERNMENT OF ARUNACHAL PRADESH
DEPARTMENT PUDLIC WORKS
WTANAGAR
ORDER
No. SPWD/W-182/2013 (Pt )/ Dated Hanagar the 6th July 15

The Governor of Arunachal Pradesh, is pleased 10 order the relaxation/

reduction in the Rate of Earest Money (EM) for APST Contractors @ 1% in a

flat rate of estimated costs instead of existing 2% Rate of Earnest Money (EM)
in al the department under the government of Arunachal Pradesh.
This order shall come into force with immediate effect.

5
(Gonesh Koyu)
Commissioner, PWD
Gout. of Arunachal Pradesh
anagar

Memo No. SPWD/ W-182/2013 Pt/ 17y Dated Kanagr the . A:yzms
Copytor-
1. The Accountant General, Arunachal Pradesh, tanagar

2. seetay o Govermof A Prses, argar
3. Th Pt HorlChif st Auaco s, g
A The PS to all Ministers of Arunachal Pradesh, Itanagar.
5. Th et et Gon. of Aurchl s, s,
. The CommisionesDevelepmen Commisioas St Gt
7. Aeds fDeparimen,ArachlPrdesh Kamagar ataon
A DeputyCommisiones At pracesn

R

(Charu i)
Under Secretary (PWD)
Gowt. of Arunachal Pradesh,
tanagar
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A.5.                       SPECIFICATIONS
The different items of work shall be executed as per CPWD Specifications & IRC Specifications mainly IRC 52, 37,5,6,21,24,78,83,19,14 and IRC:SP-13. Different construction materials shall conform to the following specification: -
1. Cement

 
– Ordinary Portland Cement shall conform to IS-269/IS-455 or IS-




    3466

2. Coarse Aggregate

- These shall conform to IS-383.

3. Sand


- Sand shall conform IS-2115 and IS-383

4. Steel

- Fe-415 Tor Steel & Fe-250 Mild steel conform to IS-1786-2008 & IS  
       432:1982.


